# USER ACCEPTANCE TESTING REPORT

## 1. Introduction

User Acceptance Testing (UAT) is the final testing phase performed to verify that the employee data import process meets the requirements and expectations of the end users.

In this project, UAT is conducted for the process of importing employee information from a spreadsheet into the ServiceNow Employee table using an Import Set and Transform Map.

The testing verifies that employee details such as Employee ID, Name, Email, Department, and Location are imported correctly. It also verifies that data validation and the Coalesce functionality work as expected.

The purpose of UAT is to ensure that the completed solution is suitable for use by the intended users before it is considered ready for deployment or regular operation.

## 2. Objectives of UAT

The main objectives of User Acceptance Testing are:

- To verify that employee data is imported correctly.

- To confirm that the Transform Map performs the required data mapping.

- To verify that Employee ID, Name, Email, Department, and Location are stored correctly.

- To verify that mandatory fields are validated.

- To confirm that existing employee records are updated correctly.

- To ensure that duplicate employee records are not created.

- To verify the Coalesce functionality using Employee ID.

- To confirm that invalid or incomplete data is identified.

- To ensure that the system meets the specified user requirements

## 3. Scope of UAT

The scope of UAT includes the following functionalities:

- Spreadsheet data import.

- Import Set Table data loading.

- Transform Map field mapping.

- Employee data transformation.

- Employee data validation.

- Coalesce functionality.

- Creation of new employee records.

- Updating of existing employee records.

- Duplicate record prevention.

- Verification of final Employee table data.

Performance testing may be performed separately to evaluate system processing time and data volume handling.

## 4. UAT Environment

| Item | Details |
| --- | --- |
| Application | ServiceNow |
| Data Source | Employee Spreadsheet |
| Source Table | Import Set Table |
| Target Table | Employee Table |
| Transformation | Transform Map |
| Unique Identifier | Employee ID |
| Coalesce Field | Employee ID |
| Test Data | Sample Employee Records |
| Testing Type | User Acceptance Testing |

## 5. UAT Test Scenarios

The following scenarios are used to verify whether the system satisfies the business requirements.

| Test ID | Test Scenario | Expected Result |
| --- | --- | --- |
| UAT-01 | Import a new employee | A new employee record is created |
| UAT-02 | Import an existing employee | Existing employee record is updated |
| UAT-03 | Import duplicate Employee ID | Duplicate record is not created |
| UAT-04 | Import valid employee information | All fields are stored correctly |
| UAT-05 | Import employee without Employee ID | Record is identified as invalid |
| UAT-06 | Import employee without Name | Missing required information is identified |
| UAT-07 | Import employee with valid Email | Email is stored correctly |
| UAT-08 | Import Department information | Correct Department is displayed |
| UAT-09 | Import Location information | Correct Location is displayed |
| UAT-10 | Verify field mapping | Source fields are mapped to correct target fields |

## 6. Detailed UAT Test Cases

### UAT-01: Create New Employee Record

Objective: Verify that a new employee is created when the Employee ID does not already exist.

Test Data:

- Employee ID: EMP101

- Name: Arun Kumar

- Email: arun@example.com

- Department: IT

- Location: Chennai

Steps:

- Add the employee details to the spreadsheet.

- Import the spreadsheet into the Import Set Table.

- Run the Transform Map.

- Search for Employee ID EMP101 in the Employee table.

### UAT-02: Update Existing Employee

Objective: Verify that an existing employee record is updated instead of creating a new record.

Steps:

- Identify an existing Employee ID.

- Modify the employee's Department or Location in the spreadsheet.

- Import the spreadsheet.

- Run the Transform Map.

- Check the employee record in the target table.

### UAT-03: Prevent Duplicate Employee Records

Objective: Verify that Coalesce prevents duplicate records.

Steps:

- Select an Employee ID that already exists.

- Import the same Employee ID again.

- Run the Transform Map.

- Search the Employee table for the Employee ID.

### UAT-04: Validate Required Fields

Objective: Verify that required employee information is validated.

Steps:

- Prepare a spreadsheet record with a missing Employee ID or Name.

- Import the record.

- Run the transformation.

- Review the transformation result.

### UAT-05: Verify Field Mapping

Objective: Verify that all spreadsheet fields are mapped correctly.

Steps:

- Import a valid employee record.

- Run the Transform Map.

- Open the resulting employee record.

- Compare the source spreadsheet values with the target values.

## 7. UAT Acceptance Criteria

The project will be considered accepted when:

- All critical UAT test cases pass.

- Employee records are created correctly.

- Existing employee records are updated correctly.

- Duplicate records are prevented through Coalesce.

- Required fields are validated.

- Field mappings produce the expected results.

- Employee information is displayed correctly in the target table.

- No critical defects remain unresolved.

- The end user confirms that the system meets the required functionality.

## 8. Defect Management

Any issue identified during UAT will be documented and categorized according to its severity.

| Severity | Description |
| --- | --- |
| Critical | Prevents the import process from functioning |
| High | Major functionality does not work as expected |
| Medium | Functionality works with a minor issue |
| Low | Cosmetic or minor issue with limited impact |

Critical and high-severity defects should be resolved and retested before final acceptance.

## 9. UAT Conclusion

User Acceptance Testing verifies that the Import Employee Data Using Transform Maps solution meets the defined user requirements.

The testing confirms the correct transformation of employee information from the Import Set Table to the Employee table. It also verifies field mapping, validation, creation of new records, updating of existing records, and prevention of duplicate records using Employee ID as the Coalesce field.

After successful completion of the UAT test cases and resolution of any critical defects, the solution can be considered ready for user acceptance and operational use.